# [SERVER NAME] · Migration page

How to use this template. Make one page per server, in the bundle's Loop workspace. Replace everything in [brackets] and delete the examples in italics. The rules behind each section are in the migration governance guide.

Status values: Not started · In progress · Blocked · Done · N/A

## At a glance

| Server | [name] |
| --- | --- |
| Bundle | [e.g. B03-Finance] |
| What it does | [one or two sentences: the application or service, and who uses it] |
| OS / SQL | [e.g. Windows Server 2008 R2 · SQL Server 2008 R2 Standard] |
| Out of support since | [date] |
| Disposition (decided at Gate 1) | [Migrate · Consolidate · Retire] |
| Current phase | [Discovery · Install & test · Migration · Decommissioning · Done] |
| Target | [new server name, OS, SQL version · or "retire"] |
| Planned cut-over | [date] |
| Last updated | [date, name] |

### Phase status

| Phase | Status | Gate signed (by · date) | Owner | Link |
| --- | --- | --- | --- | --- |
| 1 · Discovery | Not started |  | [sysadmin / DBA] | [ADO story] |
| 2 · Install & test | Not started |  | [sysadmin / DBA] | [ADO story] |
| 3 · Migration | Not started |  | [tech lead] | [ADO story] |
| 4 · Decommissioning | Not started |  | [sysadmin] | [ADO story] |

## People

| Role | Name | Responsible for |
| --- | --- | --- |
| App owner (business) |  | Dependencies, UAT, acceptance (Gate 3), decisions about data |
| SME |  | How the application works, its interfaces and its schedules |
| Sysadmin |  | Server discovery, build, cut-over, decommissioning |
| DBA |  | SQL discovery, build, data migration and validation |
| Tech lead |  | Plan, decision log, gates 1, 2 and 4 |
| PM |  | Planning, the blockers meeting, stakeholder updates |
| Security / Cyber |  | Exceptions, cyber review |
| Other stakeholders |  | [teams or partners to keep informed] |

## Links

| What | Link |
| --- | --- |
| ADO epic / feature | [link] |
| SharePoint folder | [Migration/<BUNDLE>/<SERVER>/] |
| Discovery summary (flags) | [<SERVER>_SUMMARY_<yyyyMMdd>.csv] |
| ServiceNow: server request | [link] |
| ServiceNow: change (CAB) | [link] |
| ServiceNow: decommission request | [link] |
| Architecture document | [link] |

## 1 · Discovery

ADO story: [link] · Scripts version: [version or commit] · Capture week: [from – to]

### Key findings

[Three to five lines a non-technical reader can follow: what the server does, who connects to it, what's unusual.]

### Dependencies (confirmed by the app owner)

| Direction | System / partner / device | Protocol / port | Purpose | Confirmed by |
| --- | --- | --- | --- | --- |
| Inbound | Partner X | FTP 21 | Daily invoice drop in \\APP01\Inbound |  |
| Outbound | SQL02 | 1433 | Linked server for reporting |  |

### Monthly, quarterly and yearly jobs

The one-week capture doesn't see these, so each one needs an owner who confirms what it touches.

| Task / job | Schedule | What it touches | Owner confirmed |
| --- | --- | --- | --- |

### Gate 1 checklist

☐  Scripts ran from the approved version; output is in the SharePoint folder

☐  Summary reviewed by the sysadmin and the DBA

☐  Every RED flag has an owner and a decision (see Flags and blockers)

☐  App owner confirmed the dependencies and the unused data

☐  Disposition recorded: Migrate · Consolidate · Retire

☐  Signed: [tech lead, date]

## Flags and blockers

RED blocks progress until it's decided. AMBER needs a plan. Every decision also goes into the decision log.

| # | Finding | Flag | Plan / decision | Owner | Due | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | FTP flows (port 21 / SFTP 22) to partners | AMBER | Move to Kiteworks (MFT) |  |  | Not started |
| 2 | Clear-text passwords in scripts and config files | RED | Move to the vault; rotate the passwords |  |  | Not started |
| 3 | SMBv1 used by scanners | AMBER | Firmware update before cut-over |  |  | Not started |

### Exceptions

Only for items that can't be fixed during the migration. Each one needs an end date.

| # | Item | Reason | Compensating control | Owner | End date | Approved by (Cyber) |
| --- | --- | --- | --- | --- | --- | --- |

## Migration strategy

| Method | [Side-by-side · in-place OS · backup/restore · log shipping · consolidation] |
| --- | --- |
| Path | [e.g. SQL 2005 → 2016 (hop) → 2022 · Windows 2008 R2 → new 2022 server] |
| File transfers | [FTP flows → Kiteworks (MFT): list the flows] |
| Credentials | [Passwords found in files → vault; service accounts → gMSA where possible] |
| Legacy protocols | [SMBv1 / TLS 1.0 / NTLMv1: how each one is fixed on the target] |
| Data not migrated | [Archive, hand over or delete: the data owner's decision] |
| Rollback | [The source server stays untouched until Gate 3] |

### Summary of steps

- [e.g. Build the target server (ServiceNow request)]

- [e.g. Onboard the FTP flows on Kiteworks and test them with each partner]

- [e.g. Rehearse the migration on a copy and time it]

- [e.g. Cut over, validate, and get the app owner's sign-off]

## 2 · Install & test

ServiceNow server request: [link] · ADO task: [link]

| Step | Status | Owner | Notes |
| --- | --- | --- | --- |
| Server built to the standard (OS, patches, OU, agents) | Not started |  |  |
| SQL installed and configured to the standard | Not started |  |  |
| Firewall rules and certificates | Not started |  |  |
| Kiteworks (MFT) flows set up | Not started |  |  |
| Credentials stored in the vault | Not started |  |  |
| Smoke test (the app starts and connects) | Not started |  |  |
| UAT on test data | Not started |  |  |

### Gate 2 checklist

☐  Build complete; deviations logged

☐  Backup and restore tested on the target

☐  Monitoring green

☐  Signed: [tech lead, date]

## 3 · Migration

### Approvals

| Approval | Status | Owner | Approver | Date | Evidence (link) |
| --- | --- | --- | --- | --- | --- |
| Architecture | Not started |  |  |  |  |
| Cyber | Not started |  |  |  |  |
| CAB (change) | Not started |  |  |  | [ServiceNow change] |
| UAT sign-off | Not started | App owner |  |  | [approval record] |
| Go / no-go for cut-over | Not started | Tech lead |  |  |  |

UAT sign-off: use a record that can be audited and linked here. Two options:

- an approval on the ServiceNow change, assigned to the app owner;

- a Teams Approvals request sent to the app owner.

An email or a chat message isn't enough evidence.

### Rehearsal

| Date | Duration measured | Issues found | Done by |
| --- | --- | --- | --- |

### Delta and cut-over

| Delta steps | [final data sync, last files, last job runs: what moves at cut-over and in what order] |
| --- | --- |
| Freeze starts | [date and time; source read-only or services stopped] |
| Cut-over window | [date, start – end] |
| Point of no return | [time, and who decides] |
| Rollback plan | [link] |

### Validation

☐  Data validated (row counts, CHECKDB, key reports)

☐  Every dependency tested, including the Kiteworks flows with partners

☐  Legacy-protocol flags closed, or covered by an exception

☐  First backup on the target, and a restore tested

☐  Gate 3, signed by the app owner: [name, date, link to the approval]

## 4 · Decommissioning

ServiceNow decommission request: [link]

| Step | Status | Owner | Date |
| --- | --- | --- | --- |
| Quiet period, or scream test for a retire (includes a month-end) | Not started |  |  |
| Data decision carried out (archive, hand over, delete) | Not started |  |  |
| SQL databases offline; final backup with a restore test | Not started |  |  |
| Server powered off (not deleted) | Not started |  |  |
| Removed from AD, DNS, DHCP, firewall | Not started |  |  |
| Removed from monitoring, backup, AV/EDR, patching | Not started |  |  |
| CMDB updated; licences reclaimed | Not started |  |  |
| Service accounts disabled; certificates revoked | Not started |  |  |
| VM deleted or hardware disposed of (disks wiped) | Not started |  |  |

☐  Gate 4 signed: [tech lead, date]

## Decision log

| ID | Date | Decision | Why | Decided by |
| --- | --- | --- | --- | --- |

## Change history

| Date | Who | What changed on this page |
| --- | --- | --- |